PAWM Sprint 0 Technical Review and Enterprise Mapping

A step-by-step explanation of what was built, why it was built, who usually owns each step in enterprise teams, and how the chosen tools compare.

Prepared for: Ravish Sikha
Project: Personal AI Wealth Manager (PAWM)
Date: March 9, 2026

Scope note: This document explains Sprint 0 as executed, not an idealized textbook flow. Pricing and free-tier references are based on official vendor pages checked on March 9, 2026; enterprise costs are directional estimates, not quotes.

# 1. Start and End Summary

Start: You intentionally opened Sprint 1 in a new chat so that each sprint has its own conversation history and decision log.

End: Sprint 0 was completed successfully. The result was a working foundation for PAWM: a live frontend, a local backend health endpoint, a Supabase project with core tables, environment configuration, release notes, and a project context file for future chats.

| Sprint 0 output | What it means |
| --- | --- |
| GitHub repository and folder structure | The codebase has a stable skeleton for frontend, backend, docs, and infrastructure notes. |
| React frontend on GitHub Pages | A public live URL exists for demos, portfolio use, and future iterations. |
| Local backend health endpoint | The backend runtime has been initialized and can be tested locally. |
| Supabase project with three tables | The project has a database foundation for transactions, forecasts, and anomalies. |
| .env and .env.example discipline | Secrets are handled correctly and the project is ready for safe team-based development. |
| README, release notes, sprint-context | The project has discoverability, continuity, and handoff documentation. |

# 2. Sprint 0 Technical Steps: what was done, why, and what each step accomplished

| Step | What you did | Why it was done | What it accomplished |
| --- | --- | --- | --- |
| 1. Repository setup | Created the GitHub repo and root structure. | A project needs a stable home before any code is meaningful. | Established source control, clear ownership boundaries, and a repeatable structure. |
| 2. Frontend scaffold | Created the React app in apps/frontend-swa. | The project needed a UI shell to become demoable quickly. | Produced a working frontend that can later host upload, chart, and anomaly views. |
| 3. Backend scaffold | Initialized the backend under apis/functions and exposed /api/health locally. | A visible project still needs a programmable backend surface. | Confirmed that a server-side execution path exists and can be tested. |
| 4. Frontend deployment | Published the React frontend on GitHub Pages. | A live URL creates accountability and makes the work tangible. | Turned the project from local code into a public artifact. |
| 5. Database foundation | Created a Supabase project and the transactions, forecasts, and anomalies tables. | The app will eventually need persistent storage and a data model. | Gave the project a real backend data layer and made Sprint 1 persistence-ready. |
| 6. Environment configuration | Created .env.example and protected real credentials in .env. | Secrets must not be committed; teams need documented configuration. | Enabled safe local development and future team onboarding. |
| 7. Documentation | Updated README, release notes, and project context notes. | Projects fail when intent lives only in chat or memory. | Captured architecture, sprint status, setup steps, and future continuity. |
| 8. Verification | Validated the live site, local health endpoint, and Supabase setup. | A sprint is not done because code exists; it is done when outputs are verifiably working. | Closed Sprint 0 with working evidence instead of assumptions. |

# 3. Why were these technical steps followed in this order

The order reduced risk. Repository, frontend, backend, hosting, database, configuration, and documentation form a low-risk progression from structure to functionality.

The order created a visible milestone early. Publishing the frontend on GitHub Pages gave the project a live URL before any advanced backend or ML work existed.

The order separated concerns. The frontend became independently deployable, the backend independently testable, and the database independently provisioned.

The order preserved optionality. You started with a local backend and free-tier services, which keeps the project inexpensive while leaving room to migrate the backend to Render later.

The order matched how real software grows. Teams usually prove scaffolding first, then add ingestion, persistence, analytics, and production hardening.

# 4. Is this how enterprise teams do Sprint 0?

Yes, at a high level. Enterprise teams usually follow the same categories of work in Sprint 0, although the execution is more parallel, more formal, and more specialized. The main difference is not the sequence of ideas; it is the number of people and governance layers involved.

| Sprint 0 workstream | Enterprise equivalent | Typical owner(s) |
| --- | --- | --- |
| Repository and standards | Repo creation, branch strategy, code owners, templates, guardrails | Engineering manager, staff engineer, platform/dev productivity engineer |
| Frontend bootstrap | Design system choice, app shell, routing, observability hooks | Frontend engineer, staff frontend engineer |
| Backend bootstrap | Service skeleton, health checks, API gateway pattern, runtime template | Backend engineer, platform engineer |
| Deployment foundation | Hosting setup, DNS, CI/CD, environments, approvals | DevOps/platform engineer, cloud engineer, SRE |
| Database foundation | Data model, environments, backup strategy, RLS/IAM | Backend engineer, data engineer, DBA, security engineer |
| Secrets and config | Secret manager, service connections, policy controls | Platform engineer, security engineer |
| Documentation | Architecture note, runbook, ADR, onboarding material | Tech lead, PM, engineers |
| Verification and sign-off | Smoke tests, deployment checks, release gates | QA/SDET, engineers, EM, PM |

# 5. Which roles did you personally fill during Sprint 0?

Because you executed Sprint 0 solo, you effectively covered multiple enterprise roles at once.

| Role you filled | What you did in this project |
| --- | --- |
| Product manager / founder | Defined the project goal, sprint scope, and definition of done. |
| Solutions architect | Chose the stack shape: GitHub Pages + local API + Supabase, with Render planned later. |
| Frontend engineer | Created and deployed the React app. |
| Backend engineer | Scaffolded the local API and validated the /api/health endpoint. |
| DevOps / platform engineer | Handled deployment, environment setup, git flow, and runtime verification. |
| Database engineer | Created the Supabase project and tables. |
| Security-minded developer | Separated .env from .env.example and respected secret handling. |
| Technical writer | Produced the README, release notes, and sprint-context file. |
| QA / release owner | Verified that the live site, local endpoint, and database setup all worked. |

# 6. Tool-level comparison: why each tool was used, what alternatives exist, and when another option would be stronger

The chosen tools were pragmatic, not ideological. For Sprint 0, the correct stack was the one that minimized friction while preserving future growth.

| Category | Chosen tool | Why it made sense here | Common alternatives | When an alternative may be better |
| --- | --- | --- | --- | --- |
| Frontend library | React | Fastest route to a familiar SPA, huge ecosystem, easy GitHub Pages deployment. | Angular, Vue, Svelte, Next.js | Angular for large opinionated enterprise apps; Vue for a gentler learning curve; Next.js when SSR/server components matter. |
| Frontend hosting | GitHub Pages | Free, simple, and ideal for a public prototype with static assets. | Cloudflare Pages, Netlify, Vercel, Azure Static Web Apps, Firebase Hosting | Cloudflare/Netlify/Vercel when you want tighter CI/CD and edge features; Azure SWA when the rest of the stack is already in Azure. |
| Backend runtime (current) | Local Node.js API scaffold | Zero hosting cost during early learning and fast iteration while the API surface is still changing. | Express, Fastify, NestJS, serverless functions | Express/Fastify for a more explicit Render deployment path; NestJS for larger TypeScript-heavy teams. |
| Planned backend hosting | Render | Simple deployment model for an always-on small backend. | Railway, Fly.io, Cloud Run, Azure Functions, Cloudflare Workers | Cloud Run for autoscaling container workloads; Azure Functions for event/serverless heavy flows; Workers for edge workloads. |
| Database/backend platform | Supabase | Quick PostgreSQL-based backend with auth, SQL, APIs, and dashboard in one place. | Firebase, Neon + custom backend, PlanetScale, MongoDB Atlas | Firebase when tight mobile/web auth-realtime integration matters more than SQL; Neon when you want pure Postgres and compose the rest yourself. |
| Version control and collaboration | GitHub | Industry default, best portfolio visibility, strong ecosystem integration. | GitLab, Bitbucket | GitLab when you want a more unified built-in DevOps platform; Bitbucket when a company is deeply Atlassian-centric. |
| Documentation | README + release notes + sprint-context | Low overhead and lives with the code. | Notion, Confluence, internal wikis, ADR repositories | Confluence/Notion when there are many stakeholders outside engineering. |

## 7. Focused comparison examples

| Decision | Why the chosen option won for Sprint 0 | Tradeoff accepted |
| --- | --- | --- |
| React instead of Angular | React got you to a working UI faster and is lighter-weight for a solo project. | Less built-in structure than Angular; more conventions must be chosen by the developer. |
| GitHub Pages instead of Azure Static Web Apps | Azure billing/signup blocked progress, while GitHub Pages gave a live URL immediately. | No integrated backend hosting in the same service. |
| Supabase instead of Firebase | PAWM is analytics-oriented and SQL/Postgres fits transactions and forecasting naturally. | Firebase can be simpler for realtime/mobile-first use cases. |
| Local backend now instead of hosted backend now | Avoided spending time on Render/CORS/deployment before the upload API existed. | The frontend cannot yet call the backend publicly. |
| Option A (keep current scaffold) instead of refactoring immediately | Protected sprint momentum and kept the focus on progressing to Sprint 1. | A cleanup/refactor may still be useful before production hosting. |

# 8. Free-tier perspective: viable alternatives you could have used

| Need | Chosen option | Free-tier alternatives | Notes |
| --- | --- | --- | --- |
| Static frontend hosting | GitHub Pages | Cloudflare Pages, Netlify Free, Vercel Hobby, Render Static Sites, Firebase Hosting | All are strong for static assets; the best choice depends on CI/CD workflow and future backend plans. |
| Backend hosting | Not hosted yet | Render, Cloudflare Workers, Railway, Fly.io, Google Cloud Run (with free usage), Azure Functions (free executions) | For PAWM, Render or Cloud Run are the most natural next steps. |
| Database | Supabase Free | Firebase Spark, Neon Free, MongoDB Atlas Free, Turso Free | Supabase stands out when SQL and dashboard convenience both matter. |
| Repo and CI | GitHub Free | GitLab Free, Bitbucket Free | GitHub remains the strongest portfolio-facing default. |
| Observability (future) | Not added yet | OpenTelemetry + Grafana Cloud free tier, Sentry free tier, Logtail free tier | This becomes relevant after real API traffic exists. |

# 9. Cost model: free-tier versus paid-tier, and why enterprises bundle

Free tier is ideal for learning, prototyping, and low-volume demos. Costs begin to rise when a project needs production uptime, private collaboration, auditability, observability, dedicated support, compliance, and predictable performance.

The numbers below are directional examples based on public pricing pages checked on March 9, 2026 and simple assumptions. They are intentionally conservative and should be treated as planning estimates, not quotations.

| Scenario | Example stack | Illustrative monthly cost |
| --- | --- | --- |
| Solo learning build | GitHub Free + GitHub Pages + Supabase Free + local backend | $0 |
| Small paid prototype | GitHub Team (1 user) + Render Starter (1 service) + Supabase Pro (1 project) | About $36/month before extras |
| Small 3-person startup stack | GitHub Team (3 users) + Vercel Pro (3 users) + Supabase Pro + Render Starter | About $97/month before overages and add-ons |
| Tool-sprawl team | GitHub Team + Vercel Pro + Supabase Pro + Render + Sentry + paid analytics + DNS/security add-ons | Often $150-$400+/month for a small team, depending on seats and traffic |
| Enterprise managed stack | Azure or Google Cloud services under a committed agreement | Varies widely, but can beat multi-vendor sprawl when usage, support, and security are large enough |

How the example math works:

GitHub Team is listed at $4 per user/month on GitHub pricing.

Render lists Static Sites at $0 and paid compute separately; a small always-on backend usually starts with a starter web service rather than the free static tier.

Supabase pricing starts at $10/month in compute credits and a Pro plan base of $25/month.

Vercel lists the Hobby plan as free and Pro at a paid seat-based tier.

# 10. Why enterprises often save money by bundling under Azure or Google

Bundling reduces vendor count. Fewer vendors usually means fewer invoices, fewer integrations, fewer duplicated agents, and less procurement overhead.

Identity and access can be centralized. Azure and Google make it easier to unify IAM, audit, security policy, and support paths across services.

Networking and data-transfer costs can improve. When compute, storage, monitoring, and identity stay inside one cloud boundary, cross-vendor egress and integration overhead can shrink.

Committed spend programs reduce compute cost. Azure savings plan for compute and Google Cloud committed use discounts both reward predictable enterprise usage.

Support becomes more coherent. Enterprises often prefer one cloud account team and one escalation path instead of several smaller vendors.

Compliance and governance become easier to standardize. This matters more than hobby pricing once a product reaches real customer data, regulated access, or internal audit requirements.

| Bundled approach | Typical enterprise advantage | Why it is not automatically better for a solo builder |
| --- | --- | --- |
| Azure-centric | Static hosting, serverless, identity, monitoring, networking, and enterprise agreements can work together under one account. | Setup friction, billing prerequisites, and cloud complexity are heavier at prototype stage. |
| Google-centric | Firebase + Google Cloud can combine hosting, auth, functions, analytics, and committed discounts under one billing model. | Easy to accumulate usage-based costs if boundaries are not well understood. |
| Best-of-breed multi-vendor | Teams can choose the best tool in each category. | Costs fragment across seats, overages, support contracts, and duplicated operational tooling. |

# 11. What Sprint 0 taught you strategically

A good Sprint 0 is not glamorous; it is about reducing future friction.

The biggest value came from converting decisions into working assets: a live site, a working health endpoint, a real database, and real documentation.

You experienced the exact tradeoff that real teams face: ideal architecture versus momentum. Choosing GitHub Pages over Azure at this stage was an example of good engineering judgment, not compromise.

You covered product, architecture, engineering, DevOps, security hygiene, and release management in one sprint. That is why Sprint 0 is one of the best lenses for understanding full-stack ownership.

# 12. Recommended interpretation for your own career story

If you ever describe PAWM Sprint 0 in an interview, the strongest framing is:

“I established the product foundation first: repository structure, frontend scaffold, backend scaffold, public deployment, database setup, secret handling, and documentation. In an enterprise, those responsibilities are usually split across product, frontend, backend, platform, data, and release roles. In this project I covered all of them in a lightweight but production-aware way.”

# 13. Sources checked for pricing and free-tier comparisons

GitHub Pages overview: https://docs.github.com/en/pages/getting-started-with-github-pages/what-is-github-pages

GitHub Pages availability by plan: https://docs.github.com/articles/creating-project-pages-manually

GitHub pricing: https://github.com/pricing

GitHub plans overview: https://docs.github.com/get-started/learning-about-github/githubs-products

Vercel pricing: https://vercel.com/pricing

Vercel Hobby plan: https://vercel.com/docs/plans/hobby

Netlify pricing: https://www.netlify.com/pricing/

Cloudflare Pages pricing: https://pages.cloudflare.com/

Cloudflare Workers & Pages pricing: https://www.cloudflare.com/plans/developer-platform/

Render pricing: https://render.com/pricing

Render Static Sites documentation: https://render.com/docs/static-sites

Supabase pricing: https://supabase.com/pricing

Azure Static Web Apps pricing: https://azure.microsoft.com/en-us/pricing/details/app-service/static/

Azure pricing overview: https://azure.microsoft.com/en-us/pricing

Azure savings plan for compute: https://azure.microsoft.com/en-us/pricing/offers/savings-plan-compute

Azure savings plan overview: https://learn.microsoft.com/en-us/azure/cost-management-billing/savings-plan/savings-plan-compute-overview

Firebase pricing: https://firebase.google.com/pricing

Firebase pricing plans: https://firebase.google.com/docs/projects/billing/firebase-pricing-plans

Google Cloud pricing overview: https://cloud.google.com/pricing

Google Cloud committed use discounts: https://docs.cloud.google.com/docs/cuds